PHASE 4

Project Planning

## Team Members

Team ID : SWTID-2026-8116

Team Leader: RAGUL R

Team member : PRADEEPKUMAR S

Team member : PRETHEESH S

Team member : RAJENDRA SINGH M

Tasks

- Epic 1: Project Architecture — design MVC structure and data flow.

- Epic 2: Project Setup and Configuration — initialize Node.js project, install dependencies, configure environment.

- Epic 3: Backend Development — build routes, controllers, middleware, and models.

- Epic 4: Database Configuration — design Mongoose schemas and establish MongoDB connection.

- Epic 5: Project Execution — run the server, integrate Gemini AI, and test all APIs.

## Timeline

| Timeframe | Activity |
| --- | --- |
| Week 1 | Requirement analysis, brainstorming, and architecture design |
| Week 2 | Project setup, environment configuration, database schema design |
| Week 3 | Backend development — authentication, workout logging, and stats modules |
| Week 4 | Gemini AI integration and recommendation module development |
| Week 5 | Testing (unit & API testing via Postman) and bug fixing |
| Week 6 | Documentation and final demonstration preparation |

## Milestones

- M1: Architecture and requirement finalization completed.

- M2: Project scaffolding and environment setup completed.

- M3: Authentication and Workout Log CRUD modules functional.

- M4: Stats aggregation and Gemini AI recommendation modules functional.

- M5: All APIs tested successfully via Postman.

- M6: Final documentation and demonstration completed.

## Tools / Technologies

- Node.js & Express.js — server runtime and routing framework.

- MongoDB & Mongoose ODM — data persistence layer.

- Google Gemini AI SDK (@google/generative-ai) — AI-powered insights.

- JWT & bcrypt.js — authentication and password security.

- Postman — API testing and verification.

- Visual Studio Code — development environment.

- Nodemon — development-time auto-restart utility.

## Risk Identification

| Risk | Mitigation |
| --- | --- |
| External API key unavailable/expired | Fallback mode ensures core API functionality without external keys |
| Unauthorized access to protected routes | JWT validation and Role Matrix Middleware enforce access control |
| Database connection failure | Connection is established before requests are processed, with error handling |
| Injection / XSS attacks | Request sanitization safeguards on all payload parameters |
| AI service latency or failure | Graceful error handling with fallback textual response |