User Acceptance Testing (UAT) Template

| Date | 01 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-8116 |
| Project Name | AI FitTrack API |
| Maximum Marks |  |

Project Overview:

Project Name: AI FitTrack API

Project Description: A REST API that stores workout, nutrition, sleep and wearable data and returns AI-generated workout plans, meal suggestions and progress insights to fitness apps.

Project Version: 1.0.0 (release candidate)

Testing Period: 02 Nov 2026 to 07 Nov 2026

Testing Scope:

- Registration, verification, login and API key management (USN-1 to USN-4)

- Profile, workout logging and history (USN-5 to USN-7)

- Nutrition logging and summaries (USN-9, USN-10)

- Wearable sync and imports (USN-11 to USN-13)

- AI workout plans, meal suggestions and adaptation (USN-15 to USN-17)

- Webhooks, data export and delete, admin dashboard (USN-19, USN-21, USN-22)

- Non-functional checks: rate limiting, response times, access control

Testing Environment:

URL/Location: https://staging.fittrack-api.example.com (replace with the real staging URL)

Credentials (if required): Test developer account and sandbox API key issued separately to each tester; do not record keys in this document.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Register a developer with valid details | 1. Open portal 2. Enter email, password, confirm password 3. Submit | Account created; verification email sent |  | Pending |
| TC-002 | Register with mismatched passwords (negative) | 1. Enter different password and confirmation 2. Submit | Registration blocked with a clear error |  | Pending |
| TC-003 | Log in with valid and invalid credentials | 1. POST /auth/login with valid credentials 2. Repeat with a wrong password | Valid: JWT returned. Invalid: HTTP 401 |  | Pending |
| TC-004 | Revoke an API key | 1. Create a key 2. Call the API with it 3. Revoke it and call again | First call succeeds; call after revocation returns 401 |  | Pending |
| TC-005 | Rate limit enforcement | 1. Send requests above the plan limit in one minute | HTTP 429 with Retry-After header |  | Pending |
| TC-006 | Log a workout and view history | 1. POST /workouts with sets and reps 2. GET /workouts for the date | Entry saved (201) and listed in history |  | Pending |
| TC-007 | Reject invalid workout data (negative) | 1. POST a workout with negative reps | HTTP 422 with field-level error |  | Pending |
| TC-008 | Log a meal from food search | 1. Search "banana" 2. Log the result 3. GET daily summary | Calories and macros match the food data |  | Pending |
| TC-009 | Connect Fitbit and sync | 1. Start OAuth flow 2. Grant consent 3. Wait for sync | Steps and workouts appear within 15 minutes |  | Pending |
| TC-010 | Generate a weekly workout plan | 1. Create profile and goal 2. Log 2 weeks of workouts 3. Request a plan | Plan returned in under 5 s, matches goal and level, includes an explanation |  | Pending |
| TC-011 | Plan adapts to skipped workouts | 1. Skip planned sessions for a week 2. Request next plan | Volume or load is reduced and the reason is stated |  | Pending |
| TC-012 | AI fallback when LLM is unavailable | 1. Disable LLM access in staging 2. Request a plan | Plan still returned using rule-based text |  | Pending |
| TC-013 | Webhook delivery | 1. Register a webhook 2. Reach a goal milestone | Signed POST received within 30 s; retried on failure |  | Pending |
| TC-014 | Export and delete user data | 1. Request export 2. Request deletion 3. Try to fetch the user | Export contains all data; user data no longer retrievable |  | Pending |
| TC-015 | Access another user's data (negative) | 1. Use key A to request user data owned by key B | HTTP 403 or 404; no data leaked |  | Pending |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 |  |  |  |  |  |
| BG-002 |  |  |  |  |  |
| BG-003 |  |  |  |  |  |

Rows are filled in during testing. Severity: Low / Medium / High. Status: Open / In Progress / Closed.

Sign-off:

Tester Name: ______________________

Date: ______________________

Signature: ______________________

Project Manager: ______________________    Product Owner: ______________________

Notes:

- Test cases cover positive and negative scenarios.

- Testers should add detailed feedback and suggestions for improvement.

- Bug tracking includes severity, status and steps to reproduce.

- Obtain sign-off from both the project manager and the product owner before deployment.